Assessment Cover Page

| Student Full Name | Thaninnada Samart |
| --- | --- |
| Student Number | 2026781 |
| Module Title | Strategic Thinking |
| Assessment Title | CA 1 – Capstone Project Proposal |
| Lecturer/Supervisor | Taufique Ahmed |
| Assessment Due Date | 19-Sep-2026 |
| Date of Submission | 25-Oct-2026 |

Use of AI Tools

I acknowledge the use of perplexity.ai only to support brainstorming  for my project. I used it to explore possible ideas and structure the information, while retaining responsibility for the project content and final decisions.

Declaration

By submitting this assessment, I confirm that I have read the CCT policy on academic misconduct and understand the implications of submitting work that is not my own or does not appropriately reference material taken from a third party or other source.

I declare it to be my own work and that all material from third parties has been appropriately referenced.

I further confirm that this work has not previously been submitted for assessment by myself or someone else in CCT College Dublin or any other higher education institution.

Capstone Project Proposal

A Predictive Analytics Solution for Identifying Depression Risk Among Older Adults

Thaninnada Samart

Strategic Thinking

Lecturer: Taufique Ahmed

CCT College Dublin

20th October 2026

https://github.com/thaninnada/Strategic_Thinking_S

Contents

Introduction	2

Business Problem Definition	3

Objective	3

Project Scope	3

Project Methodology and Plan	4

Project Timeline	5

Data Sources	6

Ethical and Legal Considerations	7

References	8

# Introduction

The global population is ageing rapidly. According to the World Health Organization (WHO, 2025) approximately 1.1 billion people aged 60 and older were living worldwide in 2023, and this number is projected to reach 2.1 billion by 2050. Depression is an important mental health concern among older adults, yet it can remain unrecognised and untreated.

Healthcare organisations face challenges in identifying older adults who may need further assessment. Factors such as social isolation, chronic illnesses, and financial difficulties may be associated with depressive symptoms.

This project examines demographic, socioeconomic, and health-related factors associated with depressive symptoms. Predictive analytics will be explored to identify higher-risk groups, support screening priorities, planning and resource allocation. This project does not predict future depression onset or provide clinical diagnoses.

# Business Problem Definition

Healthcare faces challenges in identifying older adults who are at an increased risk of depression (WHO, 2025). Therefore, evidence based approaches are needed to better understand the factors associated with depression in older adults, supporting effective screening and service planning (NIA, 2025).

This project aims to examine factors associated with depressive symptoms among older adults, utilizing cross-sectional data collected at a single point in time. Predictive analytics will be used to identify patterns and groups more likely to have a higher risk of depression, in order to support evidence-based decision-making regarding screening priorities and resource allocation. This project is not intended to predict the future onset of depression or to provide clinical diagnoses.

# Objective

The objectives of this project are:

- To study the demographic, socioeconomic, and health factors related to depression in the elderly.

- To identify patterns and subgroups of elderly individuals prone to depression using data from a cross-sectional study.

- To develop a predictive analytics approach for identifying individuals who may benefit from further screening and assessment for depression.

- To demonstrate how the results of this analysis can assist public health agencies in prioritizing screening efforts and allocating resources effectively.

# Project Scope

This project focuses on examining how predictive analytics (Khorram, 2026) can be used to identify patterns and factors associated with depressive symptoms among older adults.

Inclusions:

- Analysis of demographic, social, economic, and health-related factors associated with depression in the elderly.

- Identification of patterns and high-risk groups prone to exhibiting symptoms of depression.

- Application of appropriate analytical techniques to explore the relationships among relevant variables.

- Evaluation of whether the results from predictive analysis can support the early detection of symptoms.

Exclusions:

- This project is not intended to predict future occurrences of depression or to diagnose depression clinically, nor to replace assessment by healthcare professionals.

- This program does not prescribe treatments or provide treatment recommendations to individual patients.

# Project Methodology and Plan

## First Semester

- Phase 1: Data Collection and Preprocessing (Weeks 1–4)

In this phase, the selected dataset will be explored, cleaned, and prepared for analysis. This will include identifying data types, missing values, checking inconsistencies and assessing the suitability of variables. Relevant demographic, social, economic and health related variables will be selected.

Expected Outcome: A clean, well-structured dataset ready for analysis.

- Phase 2: Exploratory Data Analysis (Weeks 4–8)

Exploratory Data Analysis (EDA) will examine the distribution of depressive symptoms and investigate the relationships among relevant factors. Statistical summaries and appropriate data visualizations will be used to identify patterns and differences between groups.

Expected Outcome: EDA report presenting key findings and visualizations of factors.

- Phase 3: Model Development (Weeks 7–12)

A predictive model was developed to determine whether relevant factors could distinguish between older adults with a history of depression and those without. As this analysis utilizes cross-sectional data, it should not be interpreted as a prediction of future depression. The model’s predictive performance and outcomes align with the defined business objectives.

Expected Outcome: Candidate classification models to identify older adults with and without a reported history of depression and support business decision-making.

## Second Semester

- Phase 4: Model Evaluation and Optimization (Weeks 1–4)

Evaluate the predictive model using appropriate performance metrics, assess the model's performance and interpretability, and refine the model as necessary.

Expected Outcome: Finalized, optimized models with documented performance metrics.

- Phase 5: Business Insights and Decision Support (Weeks 5–8)

Based on the analysis results, assess how predictive insights can assist healthcare could prioritise further assessment, plan support services, and allocate resources.

Expected Outcome: A detailed report presenting evidence informed business .

- Phase 6: Final Refinements and Presentation (Weeks 9–12)

Improve the model and recommendations based on the feedback received, compile the final project report, and prepare a presentation of the study.

Expected Outcome: A complete project submission, including final report and presentation materials.

# Project Timeline

Figure 1 - High-level project timeline

# Data Sources

This project will use publicly available data from the National Health and Nutrition Examination Survey (NHANES), August 2021–August 2023, conducted by the National Center for Health Statistics (NCHS), part of the U.S. Centers for Disease Control and Prevention (CDC). The study will focus on adults aged 65 and older, using PHQ-9 (NCBI, 2020) responses to depression along with demographic, socioeconomic, and health-related factors.

## Data Permissions

The dataset is publicly available for research use. The project will comply with NCHS data-use requirements, maintain participant confidentiality, and acknowledge the data source.

## Data Science Approach

The proposed analytics solution architecture below illustrates the process from data collection and preparation through analysis and model evaluation to business insights.

Figure 2 - Solution Architecture for Identifying Depressive Symptoms Among Older Adults Using NHANES 2021–2023

# Ethical and Legal Considerations

Since this project relies on publicly available data, there are no significant privacy concerns (Library, 2026). However, ethical considerations will include:

- Data Privacy and Confidentiality: Use public NHANES data in accordance with data-use requirements and protect participant confidentiality.

- Data Governance and Quality: Check for missing values and inconsistencies, and document data preparation and analytical decisions.

- Bias and Fairness: Consider potential bias in the data and model performance across demographic groups to avoid unfair conclusions.

- Transparency and Accountability: Clearly report the methods, results, and limitations without overstating performance or implying causation.

- Responsible Use and Legal Compliance: Follow applicable data-protection principles and legal requirements. Use findings to support screening and service planning, not clinical diagnosis or prediction of future depression onset.

# References

Chunjam, S., Sangon, S. and Thaweekoon, T. (2011) ‘A survey of depression research in Thailand’, Rama Nursing Journal, 17(3), pp. 412–429. Available at: https://www.rama.mahidol.ac.th/ramanursej/sites/default/files/Public/journal-files/RNJ-V17-N03-OCT-DEC-2011-08.pdf (Accessed: 14 October 2026).

Cote, C. (2021) ‘5 Principles of Data Ethics for Business’, Harvard Business School Online, 16 March. Available at: https://online.hbs.edu/blog/post/data-ethics (Accessed: 15 October 2026).

Kengganpanich, M., Pengpid, S. and Peltzer, K. (2023) ‘Predictors of and healthcare utilisation of depressive symptoms among middle-aged and older adults in Thailand: a national cross-sectional community-based study in 2015’, BMJ Open, 13(10), e071980. Available at: https://doi.org/10.1136/bmjopen-2023-071980.

Khorram, B., Nilforooshan, R., Barnaghi, P. and Kouchaki, S. (2026) ‘Prediction of clinically significant depressive symptoms at 2-year follow-up in older adults: machine learning study using the English Longitudinal Study of Ageing’, JMIR Formative Research, 10, e84744. Available at: https://doi.org/10.2196/84744.

Kvalbein-Olsen, L.C., Aakhus, E., Haavet, O.R. and Werner, E.L. (2023) ‘Unrecognised depression among older people: a cross-sectional study from Norwegian general practice’, BJGP Open, 7(1), BJGPO.2022.0135. Available at: https://doi.org/10.3399/BJGPO.2022.0135.

Luca, C. (2025) Data Governance and Ethical Considerations in Business Analytics Implementation. Available at: https://www.researchgate.net/publication/393715319_Data_Governance_and_Ethical_Considerations_in_Business_Analytics_Implementation (Accessed: 15 October 2026).

National Institute on Aging (2025) Depression and Older Adults. Available at: https://www.nia.nih.gov/health/mental-and-emotional-health/depression-and-older-adults (Accessed: 6 October 2026).

Pongsorn, S. (2019) The Study of Depression, Quality of Life, and Associated Factors among Caregivers and Patients with Peritoneal Dialysis in Thailand. Master’s thesis. Chulalongkorn University. Available at: https://digital.car.chula.ac.th/chulaetd/9106/ (Accessed: 14 October 2026).

Serani, D. (2015) ‘Depression in later life: myths and facts about geriatric depression’, Psychology Today, 19 May. Available at: https://www.psychologytoday.com/ie/blog/two-takes-on-depression/201505/depression-in-later-life (Accessed: 14 October 2026).

University College Dublin (UCD) Library (n.d.) Research Data Management: Ethical Considerations. Available at: https://libguides.ucd.ie/data/ethics (Accessed: 15 October 2026).

World Health Organization (2021) Comprehensive Mental Health Action Plan 2013–2030. Geneva: World Health Organization. Available at: https://iris.who.int/server/api/core/bitstreams/69921758-6229-49ba-bd3d-c24736e35829/content (Accessed: 7 October 2026).

World Health Organization (2025) Mental health of older adults. Available at: https://www.who.int/news-room/fact-sheets/detail/mental-health-of-older-adults (Accessed: 6 October 2026).

## Use of Artificial Intelligence

This assessment applies the AI Fluency Framework — four interconnected competencies for effective, efficient, ethical and safe AI use. Your engagement with AI will be reviewed across all four dimensions:

| Delegation Setting goals and deciding whether, when and how to engage with AI. | Description Effectively describing goals to prompt useful AI behaviours and outputs. |
| --- | --- |
| Discernment Accurately assessing the usefulness of AI outputs and behaviours. | Diligence Taking responsibility for what we do with AI and how we do it. |

AI tools may be used in this assessment. Your use of AI will be assessed across the four ‘D’ competencies of the AI Fluency Framework.

Please see below. Note that for Software Development Fundamentals you are required to include an Appendix to show how you used AI. A sample has been provided.

## AI Declaration using the AI Fluency Framework

For use in assessment briefs and student submissions. Lecturers complete the Lecturer Expectations column per assessment; students complete the Student Response column.

| AI competence | Reflective prompts (to students) | Lecturer expectations | Student response |
| --- | --- | --- | --- |
| Delegation Deciding whether & when to use AI | Identify the specific tasks in this assessment where you chose to use AI, and explain your reasoning. Where did AI add value? Where did you decide not to use it, and why? | You may use AI to support your learning and development of the application. Clearly identify where you used AI and where you completed the work independently. | I used Perplexity AI only for brainstorming and exploring possible ideas for my project. I made the final decisions and developed the project content independently. |
| Description How you prompted the AI | Include the exact prompts you used in your appendix (recorded on the AI Tools declaration). Reflect on how you communicated your goals to the AI — did you need to iterate or refine your prompts to get useful output? | You must provide the exact prompts and relevant AI outputs used during the development of your application. | I used prompts in Perplexity AI to explore possible ideas for my project on depression risk among older adults. The exact prompts and relevant outputs are included in the AI-use documentation. |
| Discernment Evaluating what the AI produced | In your reflection, critically evaluate the AI output: what did you accept, modify, or reject — and why? Assess accuracy, relevance, and quality. You are responsible for verifying all AI-generated content before submitting. | You are responsible for checking, testing and understanding any AI-generated code or suggestions before using them in your work. | I independently verified the original sources to assess their accuracy, relevance, publication details, and suitability for academic use. I did not rely on AI-generated references without independently verifying them. |
| Diligence Responsibility for your AI use | Declare all AI tools used and cite them here. Briefly outline how you considered data protection, copyright, and ethical responsibilities when choosing what to input into any AI system. Unauthorised use is subject to CCT disciplinary procedures. | Declare all AI tools used. Do not enter personal, confidential or sensitive information into AI tools. Any external sources used should be appropriately referenced. | I did not enter personal, confidential, or sensitive information. I considered privacy, copyright, and ethical responsibilities when using the tool. I take responsibility for the accuracy and academic integrity of my submitted work. |